OIIKON — SOL

WhatsApp AI Agent

Project Resume & Next Steps

Prepared for: Eduardo (Ed)

Date: April 12, 2026

Contact: info@cbesoln.com

# 1. Project Overview

Sol is an AI-powered WhatsApp sales and customer support agent for Oiikon (oiikon.com), a US-based e-commerce store specializing in PECRON solar power stations and energy solutions. The primary audience is Cuban-American families sending solar equipment to relatives in Cuba who face 8–20 hour daily blackouts.

Business: Oiikon (oiikon.com)

Agent Name: Sol

AI Model: Anthropic Claude (claude-sonnet-4-6)

Language: Spanish (neutral with Caribbean cultural awareness)

Owner/Operator: Eduardo — +1 561-702-4893 (HANDOFF alerts)

Customer-facing Number: +1 (484) 864-4191 (pending Meta verification)

Meta Business ID: 783374104850958

WABA Asset ID: 4494152357572588

# 2. What Has Been Completed

## 2.1 Twilio Prototype (LIVE in Sandbox)

A fully functional WhatsApp bot is deployed on Twilio Functions at oiikon-bot-6932.twil.io/whatsapp. It runs on the Twilio WhatsApp Sandbox (+1 415 523 8886). Customers connect by sending “join fell-word” and can immediately chat with Sol.

| Task | Status |
| --- | --- |
| Sol personality & system prompt (32,073 chars) | DONE |
| Full product catalog integration (25+ SKUs, 6 categories) | DONE |
| PECRON insider positioning vs. competitors | DONE |
| "Precio incluye envío a Cuba" rule (hard rule, every quote) | DONE |
| Customer segment detection (Cuban-American vs. general) | DONE |
| NO-ANSWER FALLBACK with [HANDOFF] escalation | DONE |
| Competitive objection handler (DimeCuba, EcoFlow, etc.) | DONE |
| Expanded social proof & emotional positioning | DONE |
| Owner commands: /status, /bot +phone | DONE |
| HANDOFF alert system to +1 561-702-4893 | DONE |
| Sandbox testing (4 probe tests — all passed) | DONE |
| Deployed to Twilio Functions (live at 01:59 AM, Apr 9) | DONE |

## 2.2 Next.js Full-Stack App (In Progress)

A Next.js 14 application with Supabase backend and business dashboard has been scaffolded on your computer. This is the production replacement for the Twilio prototype. It uses Meta Cloud API directly (instead of Twilio) for WhatsApp messaging.

| Component | Status |
| --- | --- |
| Webhook API route (GET verify + POST handler) | DONE |
| Supabase schema (conversations, messages, products, handoffs) | DONE |
| Product seed data (SQL) | DONE |
| Claude AI integration (lib/anthropic.ts) | DONE |
| WhatsApp send/receive (lib/whatsapp.ts) | DONE |
| HANDOFF detection + operator alerts | DONE |
| Owner commands (/status, /bot) | DONE |
| Login page (Supabase auth) | DONE |
| Dashboard page (conversation list + chat view) | PARTIAL |
| Products management page | PENDING |
| Analytics page | PENDING |
| Supabase project creation + table setup | PENDING |
| Vercel deployment | PENDING |
| End-to-end testing | PENDING |

## 2.3 Meta / WhatsApp Business Setup

| Task | Status |
| --- | --- |
| Meta Business Manager account for Oiikon | DONE |
| WhatsApp Business Account (WABA) created | DONE |
| Oiikon display name set | DONE |
| Deleted test number +1 555-937-7108 from WABA | DONE |
| Meta Developer App "Claudewhatsapp" (Step 1 done) | PARTIAL |
| Meta Business Verification (EIN upload) | BLOCKED |
| Add +1 (484) 864-4191 to WABA | BLOCKED |
| Verify phone via voice call | BLOCKED |
| Twilio Sender wizard (Facebook OAuth popup) | BLOCKED |
| WhatsApp webhook configuration | PENDING |

## 2.4 Documents & Deliverables Created

| Document | Status |
| --- | --- |
| AGENT_PROMPT.md (Sol’s full system prompt) | DONE |
| OIIKON_WHATSAPP_AGENT_BUILD_PROMPT.md (full build spec) | DONE |
| Product catalog Excel (productos_filtrados.xlsx) | DONE |
| Supabase schema.sql + seed.sql | DONE |

# 3. Files on Your Computer

All project files are in the folder you selected: "Whatsapp Agent"

## 3.1 Root-Level Next.js App (Primary)

| File Path | Description |
| --- | --- |
| AGENT_PROMPT.md | Sol’s full system prompt in Spanish |
| package.json | Next.js 14 + Anthropic SDK + Supabase |
| app/api/webhook/route.ts | WhatsApp webhook (GET+POST handlers) |
| app/dashboard/page.tsx | Business dashboard (conversations) |
| app/dashboard/layout.tsx | Dashboard layout with sidebar |
| app/login/page.tsx | Supabase auth login page |
| app/page.tsx | Landing / redirect page |
| app/globals.css | Tailwind CSS + dark theme |
| lib/anthropic.ts | Claude API integration for Sol |
| lib/supabase.ts | Supabase client + DB helper functions |
| lib/whatsapp.ts | Meta Cloud API send/receive functions |
| lib/types.ts | TypeScript type definitions |
| middleware.ts | Supabase auth middleware |
| supabase/schema.sql | Database tables + RLS + indexes |
| .env.local.example | All required environment variables |
| .env.local | Your actual env vars (DO NOT SHARE) |
| vercel.json | Vercel deployment config |

## 3.2 oiikon-sol/ Subfolder (Earlier Iteration)

This was an earlier build iteration. The root-level app supersedes it, but it contains useful reference files:

| File Path | Description |
| --- | --- |
| oiikon-sol/AGENT_PROMPT.md | Agent prompt (copy) |
| oiikon-sol/supabase/schema.sql | DB schema |
| oiikon-sol/supabase/seed.sql | Product catalog seed data (25+ SKUs) |
| oiikon-sol/components/ChatBubble.tsx | Chat bubble UI component |
| oiikon-sol/lib/supabase.ts | Supabase client |
| oiikon-sol/lib/whatsapp.ts | WhatsApp API helpers |

## 3.3 Uploaded Files

| File | Description |
| --- | --- |
| productos_filtrados_2026-04-09.xlsx | Oiikon product catalog from Shopify |
| IMG_5641-5644.HEIC | Reference screenshots of WhatsApp agent template |

# 4. What Needs to Be Done Next

## 4.1 CRITICAL BLOCKER: Meta Business Verification

Everything related to the production WhatsApp number is blocked until Meta verifies Oiikon as a business. This is required before you can add +1 (484) 864-4191 to the WABA.

Steps to complete Meta Business Verification:

- Go to business.facebook.com → Settings → Business Info → Business Verification

- Upload Oiikon’s EIN letter (IRS Letter 147C or SS-4 confirmation)

- Upload a utility bill or bank statement matching the business address

- Wait 1–4 business days for Meta review

- Once approved: “Add phone number” button unlocks in WhatsApp Manager

## 4.2 Meta Developer App Setup

The Meta Developer App “Claudewhatsapp” was started but not finished:

- Go to developers.facebook.com/apps/creation/

- App name: Claudewhatsapp | Email: ventas@oiikon.com (already filled)

- Use case: skip (WhatsApp is added AFTER app creation, from dashboard)

- Link to Oiikon business (business_id: 783374104850958)

- Create app → Dashboard → Add Product → WhatsApp

- Generate permanent access token for WHATSAPP_ACCESS_TOKEN env var

## 4.3 Production Phone Number Verification

After Meta Business Verification completes:

- Go to WhatsApp Manager → Phone Numbers → Add Phone Number

- Enter +1 (484) 864-4191

- Choose “Voice call” verification (SMS won’t arrive on this number)

- Meta calls the number → robot reads 6-digit code → lands in voicemail

- Check voicemail transcription email → paste code into Meta

## 4.4 Supabase Setup

Create a Supabase project and run the schema:

- Go to supabase.com → New Project → name it “oiikon-sol”

- Run supabase/schema.sql in the SQL Editor

- Run oiikon-sol/supabase/seed.sql to load product catalog

- Copy project URL, anon key, and service role key to .env.local

- Enable Realtime on conversations and messages tables

- Create an admin user (email/password) in Supabase Auth for dashboard login

## 4.5 Deploy to Vercel

Once Supabase is configured and Meta app is created:

- Push code to GitHub

- Connect repo to Vercel

- Set all env vars from .env.local.example

- Configure Meta webhook URL: https://your-domain.vercel.app/api/webhook

- Subscribe to: messages, message_deliveries, message_reads

## 4.6 Remaining Code Work

- Complete dashboard real-time chat view (Supabase Realtime subscriptions)

- Build Products management page (edit prices/stock inline)

- Build Analytics page (conversations/day, escalation rate, top products)

- Add sizing methodology block to agent prompt (5x fridge surge multiplier)

- Add WhatsApp click-to-chat button on oiikon.com

- Add Twilio number to Facebook page (after Meta approves)

# 5. Environment Variables Needed

These go in .env.local (never share publicly):

| Variable | Where to Get It |
| --- | --- |
| WHATSAPP_ACCESS_TOKEN | Meta Dev App → WhatsApp → API Setup |
| WHATSAPP_PHONE_NUMBER_ID | Meta Dev App → WhatsApp → API Setup |
| WHATSAPP_VERIFY_TOKEN | Any custom string (you pick it) |
| ANTHROPIC_API_KEY | console.anthropic.com → API Keys |
| NEXT_PUBLIC_SUPABASE_URL | Supabase Dashboard → Settings → API |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase Dashboard → Settings → API |
| SUPABASE_SERVICE_ROLE_KEY | Supabase Dashboard → Settings → API |
| OPERATOR_PHONE | +15617024893 (Ed’s WhatsApp) |
| BUSINESS_PHONE | +14848644191 (Oiikon number) |

# 6. Recommended Priority Order

Work these in parallel tracks where possible:

### Track A — Meta (You, manual, 1–4 day wait)

1. Complete Meta Business Verification (EIN upload) → wait for approval

2. Finish creating “Claudewhatsapp” developer app → add WhatsApp product

3. After verification: add +1 484-864-4191 via voice call

### Track B — Code (Can do while waiting for Meta)

1. Create Supabase project + run schema + seed products

2. Fill in .env.local with Supabase keys + Anthropic API key

3. Run locally: npm run dev → test dashboard at localhost:3000

4. Complete dashboard pages (products, analytics)

5. Deploy to Vercel

### Track C — Go Live (After both A and B)

1. Configure Meta webhook URL pointing to Vercel deployment

2. Generate permanent WhatsApp access token

3. Test end-to-end: send WhatsApp → Sol responds → check dashboard

4. Add WhatsApp button to oiikon.com

5. Retire Twilio sandbox